# Dial4Dough Modernization Plan

## Loyalty Viewers Platform - Technical Architecture & Implementation Strategy

Project: Dial4Dough Platform Modernization
Version: 2.0
Date: January 2026
Prepared By: Development Team
Company: Head Enterprises

## 📋 Table of Contents

- Executive Summary

- Business Requirements

- Current System Analysis

- Proposed Architecture

- Technology Stack

- Database Schema Design

- User Flows & Features

- Implementation Roadmap

- Security & Compliance

- Cost Estimates

- Appendix

## 1. Executive Summary

### Project Overview

Dial4Dough is a revolutionary advertising platform connecting Advertisers who want their content viewed with Loyalty Viewers who watch promotional content for compensation. Head Enterprises acts as the trusted intermediary, ensuring authenticity, payment processing, and quality control.

### Core Value Proposition

- For Advertisers: Guaranteed, verified views from real people in targeted locations

- For Loyalty Viewers: Legitimate income opportunity by watching short advertisements

- For Head Enterprises: Scalable platform with revenue from service fees and verification

### Modernization Goals

- Upgrade from Laravel 4.2.9 (2015) to Laravel 11 (2026)

- Add real-time video/audio ad delivery with live chat

- Implement multi-payment system (Stripe, PayPal, Crypto/Web3)

- Build robust fraud detection and view verification

- Create modern, responsive user interfaces

- Ensure California state compliance and bonding requirements

## 2. Business Requirements

### 2.1 Advertiser Requirements

Advertisers represent any person, company, politician, or organization seeking verified views. They must provide:

| Requirement | Description | Technical Implementation |
| --- | --- | --- |
| Budget Allocation | Total dollar amount for viewer compensation | Payment escrow system, budget tracking dashboard |
| Promotional Media | Video file (MP3/MP4), 10-20 seconds | Media upload service, format validation, S3 storage |
| Payment Methods | Stripe, PayPal, Crypto wallet | Multi-payment gateway integration |
| Business Information | Name, address, email, phone, website | KYC verification, business profile management |
| Viewing Schedule | Days of week (Monday-Sunday) | Campaign scheduler with timezone support |
| Viewing Frequency | Max views per viewer | Rate limiting, viewer eligibility rules |
| Location Targeting | District, city, county, state, zip, country | Geolocation filtering, IP verification |
| Requested Location | Specific geographic targeting | GPS validation, location-based ad serving |

### 2.2 Loyalty Viewer Requirements

Loyalty Viewers watch advertisements for compensation. They must provide:

| Requirement | Description | Technical Implementation |
| --- | --- | --- |
| Personal Information | Legal name, address, email, phone | Identity verification (KYC), profile management |
| Preferred Locations | Geographic preferences for ads | Location preferences, GPS matching |
| Payment Resource | PayPal, Cash App, Crypto wallet | Payout integration, payment method management |
| Viewing Behavior | Watch time, completion rate, ratings | Analytics tracking, engagement metrics |
| Device Information | Browser, OS, IP address | Fraud detection, device fingerprinting |

### 2.3 Head Enterprises Requirements

Head Enterprises manages the platform and ensures legitimacy:

| Capability | Description | Technical Implementation |
| --- | --- | --- |
| Viewer Verification | Confirm authentic, legal viewers | AI-powered fraud detection, biometric verification |
| Payment Processing | Handle advertiser payments, viewer payouts, fee deduction | Payment gateway integration, escrow system |
| View Certification | Prove views are genuine | Blockchain-based view logging, cryptographic signatures |
| License & Bonding | California state compliance | Legal document management, compliance reporting |
| Analytics Dashboard | Real-time campaign metrics | Admin analytics portal, reporting tools |
| Dispute Resolution | Handle advertiser/viewer disputes | Support ticket system, refund management |

## 3. Current System Analysis

### 3.1 Legacy Technology Stack (2015)

Backend:

├── Laravel 4.2.9 (PHP 5.4+)

├── MySQL (Primary database)

├── MongoDB (Ad content storage)

├── Twilio SDK (Phone system)

├── Laravel Cashier 2.0 (Stripe payments)

├── Confide (Authentication)

└── Entrust (Role-based permissions)

Frontend:

├── AngularJS 1.3. 12

├── Bootstrap 3.3.1

├── jQuery 2.1.1

└── Gulp build system

Infrastructure:

├── Vagrant (Development environment)

└── ngrok (Tunneling)

### 3.2 Critical Issues

| Issue | Impact | Risk Level |
| --- | --- | --- |
| Unsupported PHP/Laravel | Security vulnerabilities, no updates | 🔴 Critical |
| No real-time features | Can't support live video/chat | 🔴 Critical |
| Outdated frontend | Poor mobile experience, slow performance | 🟡 High |
| Limited payment options | No crypto support | 🟡 High |
| No fraud detection | View authenticity concerns | 🔴 Critical |
| No video delivery | Core feature missing | 🔴 Critical |

### 3.3 Existing Database Models (To Migrate)

- User - Authentication, roles, profile

- Marketer - MongoDB collection for advertisers

- Addial - MongoDB collection for ad campaigns

- Role/Permission - RBAC system

- Post/Comment - Blog/content system

## 4. Proposed Architecture

### 4.1 System Architecture Diagram

┌─────────────────────────────────────────────────────────────────┐

│                    CLIENT LAYER (Users)                         │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐          │

│  │  Advertisers │  │    Viewers   │  │   Admin      │          │

│  │   Dashboard  │  │  Ad Portal   │  │   Panel      │          │

│  └──────┬───────┘  └──────┬───────┘  └──────┬───────┘          │

│         │                  │                  │                  │

└─────────┼──────────────────┼──────────────────┼──────────────────┘

│                  │                  │

└──────────────────┴──────────────────┘

│

┌──────────────────▼──────────────────┐

│       LOAD BALANCER (Cloudflare)     │

└──────────────────┬──────────────────┘

│

┌──────────────────▼──────────────────────────────────┐

│          APPLICATION LAYER                          │

│  ┌────────────────────┐  ┌────────────────────┐    │

│  │  Next.js Frontend  │  │  Laravel 11 API    │    │

│  │  - React UI        │  │  - RESTful API     │    │

│  │  - TypeScript      │  │  - Authentication  │    │

│  │  - Tailwind CSS    │  │  - Business Logic  │    │

│  └─────────┬──────────┘  └─────────┬──────────┘    │

└────────────┼─────────────────────────┼───────────────┘

│                         │

┌────────────▼─────────────────────────▼───────────────┐

│         REAL-TIME LAYER (Node.js)                    │

│  ┌──────────────┐  ┌──────────────┐  ┌────────────┐ │

│  │  Socket.io   │  │  WebRTC      │  │  Video     │ │

│  │  (Chat)      │  │  (Live call) │  │  Streaming │ │

│  └──────────────┘  └──────────────┘  └────────────┘ │

└──────────────────────────┬───────────────────────────┘

│

┌──────────────────────────▼───────────────────────────┐

│              DATA LAYER                              │

│  ┌──────────────┐  ┌──────────────┐  ┌────────────┐ │

│  │ PostgreSQL   │  │   MongoDB    │  │   Redis    │ │

│  │ (Users, Ads) │  │ (Media meta) │  │  (Cache)   │ │

│  └──────────────┘  └──────────────┘  └────────────┘ │

└──────────────────────────────────────────────────────┘

│

┌──────────────────────────▼───────────────────────────┐

│           EXTERNAL SERVICES                          │

│  ┌──────────┐ ┌──────────┐ ┌──────────┐ ┌─────────┐ │

│  │  Stripe  │ │  PayPal  │ │  Web3    │ │   AWS   │ │

│  │ Payment  │ │ Payment  │ │  Crypto  │ │   S3    │ │

│  └──────────┘ └──────────┘ └──────────┘ └─────────┘ │

│  ┌──────────┐ ┌──────────┐ ┌──────────┐             │

│  │  Twilio  │ │  Agora   │ │Blockchain│             │

│  │   SMS    │ │  Video   │ │  Verify  │             │

│  └──────────┘ └──────────┘ └──────────┘             │

└──────────────────────────────────────────────────────┘

### 4.2 Technology Stack Evolution

#### Backend API (Laravel 11)

// Modern Laravel 11 Structure

app/

├── Http/

│   ├── Controllers/

│   │   ├── API/

│   │   │   ├── AdvertiserController.php      // Advertiser management

│   │   │   ├── ViewerController.php          // Loyalty viewer management

│   │   │   ├── CampaignController.php        // Ad campaign CRUD

│   │   │   ├── PaymentController.php         // Payment processing

│   │   │   └── VerificationController.php    // View verification

│   │   └── Admin/

│   │       └── DashboardController.php       // Admin analytics

│   ├── Middleware/

│   │   ├── VerifyAdvertiser.php

│   │   ├── VerifyViewer.php

│   │   └── TrackViewTime.php

│   └── Requests/

│       ├── CreateCampaignRequest.php

│       └── ViewerRegistrationRequest.php

├── Models/

│   ├── User.php

│   ├── Advertiser.php

│   ├── Viewer.php

│   ├── Campaign.php

│   ├── AdView.php                            // View tracking

│   ├── Payment. php

│   └── ViewVerification.php                  // Fraud detection

├── Services/

│   ├── PaymentService.php                    // Multi-gateway payments

│   ├── ViewVerificationService.php           // Authenticity checks

│   ├── GeolocationService.php                // Location matching

│   ├── MediaService.php                      // Video processing

│   └── BlockchainService.php                 // Web3 integration

└── Jobs/

├── ProcessViewPayment.php                // Async payout

├── VerifyViewAuthenticity.php            // Fraud detection

└── GenerateAnalyticsReport.php

#### Frontend (Next.js 14)

// Modern React/TypeScript Structure

src/

├── app/                                       // App Router (Next.js 14)

│   ├── (advertiser)/

│   │   ├── dashboard/

│   │   ├── campaigns/

│   │   │   ├── create/

│   │   │   └── [id]/

│   │   └── analytics/

│   ├── (viewer)/

│   │   ├── dashboard/

│   │   ├── watch/                            // Ad viewing portal

│   │   └── earnings/

│   └── (admin)/

│       └── dashboard/

├── components/

│   ├── ui/                                    // Shadcn components

│   ├── advertiser/

│   │   ├── CampaignForm.tsx

│   │   ├── BudgetTracker.tsx

│   │   └── ViewAnalytics.tsx

│   ├── viewer/

│   │   ├── AdPlayer.tsx                      // Video player

│   │   ├── LiveChat.tsx                      // Real-time chat

│   │   └── EarningsWidget.tsx

│   └── shared/

│       ├── PaymentMethodSelector.tsx

│       └── LocationPicker.tsx

├── hooks/

│   ├── useWebSocket.ts                       // Socket.io integration

│   ├── useWebRTC.ts                          // Video call hooks

│   └── usePayment.ts                         // Payment processing

└── services/

├── api. ts                                // Laravel API client

└── web3.ts                               // Crypto wallet integration

#### Real-time Server (Node.js)

// Node.js WebSocket & WebRTC Server

server/

├── index.js                                   // Express + Socket.io

├── services/

│   ├── socketManager.js                      // Chat & presence

│   ├── webrtcServer.js                       // Video call signaling

│   ├── viewTracker.js                        // Real-time view tracking

│   └── fraudDetector.js                      // AI-based fraud detection

└── config/

└── mediasoup.config.js                   // WebRTC configuration

## 5. Technology Stack

### 5.1 Recommended Technologies

| Category | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Backend Framework | Laravel | 11.x | API, business logic, authentication |
| Database (Primary) | PostgreSQL | 16+ | User data, campaigns, transactions |
| Database (NoSQL) | MongoDB | 7+ | Ad metadata, analytics logs |
| Cache/Queue | Redis | 7+ | Session storage, job queues |
| Frontend Framework | Next.js | 14+ | React-based UI, SSR, SEO |
| UI Library | Shadcn UI + Tailwind | Latest | Component library, styling |
| Real-time (Chat) | Socket.io | 4+ | WebSocket connections |
| Real-time (Video) | Agora. io or Daily. co | Latest | Managed WebRTC service |
| Payment (Fiat) | Stripe + PayPal | Latest | Credit cards, PayPal, ACH |
| Payment (Crypto) | Thirdweb / Moralis | Latest | Web3 wallet integration |
| Storage | AWS S3 / R2 | Latest | Video/audio file storage |
| CDN | Cloudflare | Latest | Content delivery, DDoS protection |
| SMS/Phone | Twilio | Latest | 2FA, notifications |
| Email | SendGrid | Latest | Transactional emails |
| Monitoring | Sentry + Laravel Pulse | Latest | Error tracking, performance |
| Analytics | Mixpanel / PostHog | Latest | User behavior tracking |
| Fraud Detection | Custom ML + Fingerprint. js | Latest | View authenticity |
| Blockchain | Ethereum (or Polygon) | Latest | View verification, payments |

### 5.2 Development Tools

- PHP: 8.2+

- Node.js: 20 LTS

- Package Manager: Composer (PHP), pnpm (Node)

- Version Control: Git + GitHub

- CI/CD: GitHub Actions

- Containerization: Docker + Docker Compose

- API Testing: Postman, Pest (Laravel)

- E2E Testing: Playwright

- Code Quality: Laravel Pint, ESLint, Prettier

## 6. Database Schema Design

### 6.1 PostgreSQL Schema (Primary Database)

#### Users Table (Extended)

CREATE TABLE users (

id BIGSERIAL PRIMARY KEY,

uuid UUID UNIQUE DEFAULT gen_random_uuid(),

email VARCHAR(255) UNIQUE NOT NULL,

email_verified_at TIMESTAMP,

phone VARCHAR(20),

phone_verified_at TIMESTAMP,

password VARCHAR(255) NOT NULL,

user_type VARCHAR(20) NOT NULL CHECK (user_type IN ('advertiser', 'viewer', 'admin')),

-- KYC/Verification

kyc_status VARCHAR(20) DEFAULT 'pending' CHECK (kyc_status IN ('pending', 'approved', 'rejected')),

kyc_documents JSONB,

-- Profile

first_name VARCHAR(100),

last_name VARCHAR(100),

date_of_birth DATE,

-- Location

street_address VARCHAR(255),

city VARCHAR(100),

state VARCHAR(50),

zip_code VARCHAR(20),

country VARCHAR(2),

latitude DECIMAL(10, 8),

longitude DECIMAL(11, 8),

-- Security

two_factor_secret VARCHAR(255),

two_factor_confirmed_at TIMESTAMP,

remember_token VARCHAR(100),

-- Metadata

last_login_at TIMESTAMP,

last_login_ip INET,

device_fingerprint VARCHAR(255),

-- Status

is_active BOOLEAN DEFAULT true,

is_banned BOOLEAN DEFAULT false,

ban_reason TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

deleted_at TIMESTAMP

);

CREATE INDEX idx_users_email ON users(email);

CREATE INDEX idx_users_type ON users(user_type);

CREATE INDEX idx_users_location ON users(latitude, longitude);

#### Advertisers Table

CREATE TABLE advertisers (

id BIGSERIAL PRIMARY KEY,

user_id BIGINT REFERENCES users(id) ON DELETE CASCADE,

-- Business Information

company_name VARCHAR(255) NOT NULL,

business_type VARCHAR(100),

website_url VARCHAR(255),

tax_id VARCHAR(50),

-- Business Location

business_street VARCHAR(255),

business_city VARCHAR(100),

business_state VARCHAR(50),

business_zip VARCHAR(20),

business_country VARCHAR(2),

-- Contact

contact_name VARCHAR(255),

contact_phone VARCHAR(20),

contact_email VARCHAR(255),

-- License & Bonding

business_license_number VARCHAR(100),

license_expiry DATE,

bond_certificate JSONB,

-- Payment

stripe_customer_id VARCHAR(255),

paypal_merchant_id VARCHAR(255),

crypto_wallet_address VARCHAR(255),

-- Spending & Limits

total_spent DECIMAL(15, 2) DEFAULT 0,

monthly_budget DECIMAL(15, 2),

daily_budget DECIMAL(15, 2),

-- Rating

rating DECIMAL(3, 2) DEFAULT 5.0,

total_reviews INT DEFAULT 0,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

deleted_at TIMESTAMP

);

CREATE INDEX idx_advertisers_user_id ON advertisers(user_id);

CREATE INDEX idx_advertisers_company ON advertisers(company_name);

#### Loyalty Viewers Table

CREATE TABLE loyalty_viewers (

id BIGSERIAL PRIMARY KEY,

user_id BIGINT REFERENCES users(id) ON DELETE CASCADE,

-- Viewer Profile

gender VARCHAR(20),

age_range VARCHAR(20),

interests JSONB,

-- Preferred Viewing Locations

preferred_districts TEXT[],

preferred_cities TEXT[],

preferred_states TEXT[],

preferred_countries TEXT[],

-- Payment Information

paypal_email VARCHAR(255),

cashapp_tag VARCHAR(100),

venmo_username VARCHAR(100),

crypto_wallet_address VARCHAR(255),

payment_method VARCHAR(50),

-- Earnings

total_earned DECIMAL(15, 2) DEFAULT 0,

pending_earnings DECIMAL(15, 2) DEFAULT 0,

paid_out DECIMAL(15, 2) DEFAULT 0,

-- Viewing Stats

total_views INT DEFAULT 0,

total_watch_time INT DEFAULT 0, -- in seconds

average_completion_rate DECIMAL(5, 2) DEFAULT 0,

-- Trust Score (for fraud detection)

trust_score DECIMAL(5, 2) DEFAULT 100.0,

violations_count INT DEFAULT 0,

-- Status

is_verified BOOLEAN DEFAULT false,

verification_date TIMESTAMP,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

deleted_at TIMESTAMP

);

CREATE INDEX idx_viewers_user_id ON loyalty_viewers(user_id);

CREATE INDEX idx_viewers_location ON loyalty_viewers(preferred_states);

CREATE INDEX idx_viewers_trust_score ON loyalty_viewers(trust_score);

#### Campaigns Table

CREATE TABLE campaigns (

id BIGSERIAL PRIMARY KEY,

uuid UUID UNIQUE DEFAULT gen_random_uuid(),

advertiser_id BIGINT REFERENCES advertisers(id) ON DELETE CASCADE,

-- Campaign Details

title VARCHAR(255) NOT NULL,

description TEXT,

campaign_type VARCHAR(50) CHECK (campaign_type IN ('video', 'audio', 'text', 'live')),

-- Media

media_file_url VARCHAR(500),

media_duration INT, -- in seconds (10-20 for this use case)

media_file_size BIGINT,

media_format VARCHAR(20),

thumbnail_url VARCHAR(500),

-- Budget & Pricing

total_budget DECIMAL(15, 2) NOT NULL,

payment_per_view DECIMAL(10, 2) NOT NULL,

head_enterprises_fee_percent DECIMAL(5, 2) DEFAULT 15.0,

total_views_requested INT,

views_completed INT DEFAULT 0,

-- Targeting

target_districts TEXT[],

target_cities TEXT[],

target_counties TEXT[],

target_states TEXT[],

target_zip_codes TEXT[],

target_countries TEXT[],

target_age_ranges TEXT[],

target_genders TEXT[],

target_interests TEXT[],

-- Scheduling

viewing_days TEXT[], -- ['monday', 'tuesday', ...]

start_date DATE,

end_date DATE,

daily_view_limit INT,

-- Frequency

max_views_per_viewer INT DEFAULT 1,

min_watch_time_percent INT DEFAULT 80, -- Must watch 80% to get paid

-- Status

status VARCHAR(50) DEFAULT 'draft' CHECK (status IN ('draft', 'pending_approval', 'active', 'paused', 'completed', 'cancelled')),

approval_status VARCHAR(50) DEFAULT 'pending' CHECK (approval_status IN ('pending', 'approved', 'rejected')),

rejection_reason TEXT,

-- Payment

payment_status VARCHAR(50) DEFAULT 'pending' CHECK (payment_status IN ('pending', 'authorized', 'captured', 'refunded')),

stripe_payment_intent_id VARCHAR(255),

-- Analytics

total_impressions INT DEFAULT 0,

unique_viewers INT DEFAULT 0,

average_watch_time DECIMAL(5, 2),

click_through_rate DECIMAL(5, 2),

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

deleted_at TIMESTAMP

);

CREATE INDEX idx_campaigns_advertiser ON campaigns(advertiser_id);

CREATE INDEX idx_campaigns_status ON campaigns(status);

CREATE INDEX idx_campaigns_dates ON campaigns(start_date, end_date);

CREATE INDEX idx_campaigns_location ON campaigns USING GIN (target_states);

#### Ad Views Table (View Tracking)

CREATE TABLE ad_views (

id BIGSERIAL PRIMARY KEY,

uuid UUID UNIQUE DEFAULT gen_random_uuid(),

campaign_id BIGINT REFERENCES campaigns(id) ON DELETE CASCADE,

viewer_id BIGINT REFERENCES loyalty_viewers(id) ON DELETE CASCADE,

-- View Details

started_at TIMESTAMP NOT NULL,

completed_at TIMESTAMP,

watch_duration INT, -- actual seconds watched

completion_percentage DECIMAL(5, 2),

-- Location Verification

viewer_ip INET,

viewer_latitude DECIMAL(10, 8),

viewer_longitude DECIMAL(11, 8),

viewer_city VARCHAR(100),

viewer_state VARCHAR(50),

viewer_country VARCHAR(2),

-- Device Information (Fraud Detection)

device_fingerprint VARCHAR(255),

user_agent TEXT,

browser VARCHAR(100),

os VARCHAR(100),

device_type VARCHAR(50),

-- Verification

is_verified BOOLEAN DEFAULT false,

verification_method VARCHAR(100), -- 'blockchain', 'ai', 'manual'

verification_hash VARCHAR(255), -- Blockchain transaction hash

fraud_score DECIMAL(5, 2),

fraud_flags JSONB,

-- Payment

payment_amount DECIMAL(10, 2),

payment_status VARCHAR(50) DEFAULT 'pending' CHECK (payment_status IN ('pending', 'approved', 'paid', 'rejected')),

paid_at TIMESTAMP,

-- Engagement

interacted BOOLEAN DEFAULT false, -- Clicked, chatted, etc.

rating INT CHECK (rating BETWEEN 1 AND 5),

feedback TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

CREATE INDEX idx_views_campaign ON ad_views(campaign_id);

CREATE INDEX idx_views_viewer ON ad_views(viewer_id);

CREATE INDEX idx_views_dates ON ad_views(started_at);

CREATE INDEX idx_views_payment_status ON ad_views(payment_status);

CREATE INDEX idx_views_verification ON ad_views(is_verified);

#### Payments Table

CREATE TABLE payments (

id BIGSERIAL PRIMARY KEY,

uuid UUID UNIQUE DEFAULT gen_random_uuid(),

-- Payer/Payee

payer_id BIGINT REFERENCES users(id),

payee_id BIGINT REFERENCES users(id),

-- Payment Details

amount DECIMAL(15, 2) NOT NULL,

currency VARCHAR(3) DEFAULT 'USD',

payment_type VARCHAR(50) CHECK (payment_type IN ('campaign_funding', 'viewer_payout', 'refund', 'fee')),

-- Payment Method

payment_method VARCHAR(50), -- 'stripe', 'paypal', 'crypto'

-- External References

stripe_payment_intent_id VARCHAR(255),

stripe_charge_id VARCHAR(255),

paypal_order_id VARCHAR(255),

crypto_transaction_hash VARCHAR(255),

crypto_wallet_from VARCHAR(255),

crypto_wallet_to VARCHAR(255),

-- Status

status VARCHAR(50) DEFAULT 'pending' CHECK (status IN ('pending', 'processing', 'completed', 'failed', 'refunded')),

-- Related Entities

campaign_id BIGINT REFERENCES campaigns(id),

ad_view_id BIGINT REFERENCES ad_views(id),

-- Metadata

metadata JSONB,

error_message TEXT,

processed_at TIMESTAMP,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

CREATE INDEX idx_payments_payer ON payments(payer_id);

CREATE INDEX idx_payments_payee ON payments(payee_id);

CREATE INDEX idx_payments_status ON payments(status);

CREATE INDEX idx_payments_campaign ON payments(campaign_id);

#### View Verifications Table (Fraud Detection)

CREATE TABLE view_verifications (

id BIGSERIAL PRIMARY KEY,

ad_view_id BIGINT REFERENCES ad_views(id) ON DELETE CASCADE,

-- Verification Methods

device_fingerprint_check BOOLEAN,

ip_geolocation_check BOOLEAN,

watch_time_check BOOLEAN,

mouse_movement_check BOOLEAN,

tab_focus_check BOOLEAN,

-- AI Fraud Detection

bot_probability DECIMAL(5, 2),

vpn_detected BOOLEAN,

datacenter_ip BOOLEAN,

suspicious_patterns JSONB,

-- Blockchain Verification

blockchain_hash VARCHAR(255),

blockchain_network VARCHAR(50),

blockchain_timestamp TIMESTAMP,

-- Manual Review

requires_manual_review BOOLEAN DEFAULT false,

reviewed_by BIGINT REFERENCES users(id),

review_decision VARCHAR(50),

review_notes TEXT,

reviewed_at TIMESTAMP,

-- Final Decision

is_legitimate BOOLEAN,

confidence_score DECIMAL(5, 2),

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

CREATE INDEX idx_verifications_view ON view_verifications(ad_view_id);

CREATE INDEX idx_verifications_legitimate ON view_verifications(is_legitimate);

### 6.2 MongoDB Schema (Ad Metadata & Analytics)

// campaigns_analytics collection

{

_id: ObjectId,

campaign_id: String,  // References PostgreSQL campaigns.uuid

date: ISODate,

metrics: {

impressions: Number,

unique_viewers: Number,

total_watch_time: Number,

average_watch_time: Number,

completion_rate: Number,

bounce_rate: Number,

interaction_rate: Number

},

demographics: {

age_ranges: {

"18-24": Number,

"25-34":  Number,

"35-44": Number,

"45-54": Number,

"55+": Number

},

genders: {

male: Number,

female: Number,

other: Number

},

locations: [

{ city: String, state: String, count: Number }

]

},

devices: {

desktop: Number,

mobile: Number,

tablet: Number

},

browsers: {

chrome: Number,

firefox: Number,

safari: Number,

other: Number

},

hourly_distribution: [

{ hour: Number, views: Number }

],

updated_at: ISODate

}

## 7. User Flows & Features

### 7.1 Advertiser Journey

#### Step 1: Registration & Onboarding

┌─────────────────────────────────────────────────┐

│ 1. Sign Up (Email, Password)                   │

│    └─> Email verification                       │

├─────────────────────────────────────────────────┤

│ 2. Choose Account Type:  "Advertiser"           │

├─────────────────────────────────────────────────┤

│ 3. Business Information Form                    │

│    - Company name, business type                │

│    - Physical address, phone, website           │

│    - Tax ID (optional)                          │

├─────────────────────────────────────────────────┤

│ 4. KYC Verification (for bonding compliance)   │

│    - Upload business license                    │

│    - Owner ID verification                      │

│    - Head Enterprises approval (~24-48 hrs)     │

├─────────────────────────────────────────────────┤

│ 5. Payment Method Setup                         │

│    - Add credit card (Stripe)                   │

│    - Connect PayPal business account            │

│    - Connect crypto wallet (optional)           │

└─────────────────────────────────────────────────┘

UI Components:

- Multi-step form with progress indicator

- Document upload with drag-and-drop

- Payment method cards with selection

- Onboarding checklist dashboard

#### Step 2: Create Campaign

┌─────────────────────────────────────────────────┐

│ CAMPAIGN CREATION WIZARD                        │

├─────────────────────────────────────────────────┤

│ Tab 1: Campaign Details                         │

│   - Title, description                          │

│   - Campaign type (video/audio/text/live)       │

│                                                 │

│ Tab 2: Upload Media                             │

│   - Video/audio file (10-20 sec, MP3/MP4)      │

│   - Auto-validation of duration                 │

│   - Thumbnail auto-generation                   │

│                                                 │

│ Tab 3: Budget & Pricing                         │

│   - Total budget ($)                            │

│   - Desired number of views                     │

│   - Auto-calculated:  Pay per view               │

│   - Head Enterprises fee display (15%)          │

│                                                 │

│ Tab 4: Targeting                                │

│   - Location picker (map + filters)             │

│   - Demographics (age, gender, interests)       │

│   - Viewing schedule (days of week)             │

│   - Max views per viewer (default 1)            │

│                                                 │

│ Tab 5: Review & Submit                          │

│   - Campaign summary                            │

│   - Cost breakdown                              │

│   - Terms of service agreement                  │

│   - Payment authorization                       │

└─────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────┐

│ Payment Processing                              │

│   - Stripe payment intent authorization         │

│   - Funds held in escrow                        │

│   - Campaign submitted for Head approval        │

└─────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────┐

│ Head Enterprises Review (Admin Dashboard)       │

│   - Content compliance check                    │

│   - Business verification                       │

│   - Approve/Reject (email notification)         │

└─────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────┐

│ Campaign Goes LIVE                              │

│   - Matched with eligible Loyalty Viewers       │

│   - Real-time analytics dashboard available     │

└─────────────────────────────────────────────────┘

#### Step 3: Monitor Campaign

Advertiser Dashboard Features:

- Campaign Overview

  - Active, paused, completed campaigns

  - Budget spent vs. remaining

  - Views completed vs. requested

- Real-time Analytics

- ┌─────────────────────────────────────┐

- │ Total Views: 1,247 / 2,000          │

- │ Unique Viewers: 892                 │

- │ Avg Watch Time: 18. 4 sec (92%)      │

- │ Completion Rate: 94. 3%              │

- │ Budget Spent: $1,247 / $2,000       │

- │ Cost Per View: $1.00                │

- └─────────────────────────────────────┘

- Geographic Heat Map

- Hourly View Distribution Chart

- Viewer Demographics Breakdown

- Live Interaction (Optional)

  - See when viewers are watching NOW

  - Join live video call with viewer

  - Live chat with viewers

  - Answer questions in real-time

- Reports

  - PDF/CSV export of campaign metrics

  - Blockchain verification certificates

  - Viewer authenticity reports

### 7.2 Loyalty Viewer Journey

#### Step 1: Registration & Onboarding

┌─────────────────────────────────────────────────┐

│ 1. Sign Up (Email, Password)                   │

│    └─> Email verification                       │

├─────────────────────────────────────────────────┤

│ 2. Choose Account Type: "Loyalty Viewer"       │

├─────────────────────────────────────────────────┤

│ 3. Personal Information Form                    │

│    - Legal name (for KYC)                       │

│    - Residential address                        │

│    - Phone number (SMS verification)            │

│    - Date of birth (18+ requirement)            │

├─────────────────────────────────────────────────┤

│ 4. Identity Verification                        │

│    - Upload government ID (driver's license)    │

│    - Selfie verification (liveness check)       │

│    - Address proof (utility bill)               │

├─────────────────────────────────────────────────┤

│ 5. Location Preferences                         │

│    - Preferred cities/states for ad matching    │

│    - Current location (GPS)                     │

├─────────────────────────────────────────────────┤

│ 6. Payment Setup (Receive Money)                │

│    - PayPal email                               │

│    - Cash App tag                               │

│    - Crypto wallet address (optional)           │

│    - Choose preferred payout method             │

└─────────────────────────────────────────────────┘

UI Components:

- Simple, mobile-friendly forms

- ID document scanner (OCR)

- Webcam selfie capture

- Interactive map for location selection

#### Step 2: Browse & Watch Ads

Viewer Dashboard:

┌─────────────────────────────────────────────────┐

│ LOYALTY VIEWER DASHBOARD                        │

├─────────────────────────────────────────────────┤

│ Your Earnings Today:  $12. 50                     │

│ Available Ads: 8                                │

│ Next Payout: Jan 20, 2026 (Fridays)            │

├─────────────────────────────────────────────────┤

│ AVAILABLE ADS FOR YOU                           │

│                                                 │

│ ┌───────────────────────────────────────────┐   │

│ │ [Thumbnail] Joe's Pizza                   │   │

│ │ Duration: 15 sec | Pay:  $1.50             │   │

│ │ Location: San Francisco, CA               │   │

│ │ [ Watch Now ]                             │   │

│ └───────────────────────────────────────────┘   │

│                                                 │

│ ┌───────────────────────────────────────────┐   │

│ │ [Thumbnail] Smith Law Firm                │   │

│ │ Duration: 18 sec | Pay: $2.00             │   │

│ │ Location: Los Angeles, CA                 │   │

│ │ [ Watch Now ]                             │   │

│ └───────────────────────────────────────────┘   │

└─────────────────────────────────────────────────┘

#### Step 3: Ad Viewing Experience (The Core Portal)

┌─────────────────────────────────────────────────────────────┐

│ AD VIEWING PORTAL                                           │

│                                                             │

│  ┌───────────────────────────────────┐  ┌───────────────┐  │

│  │                                   │  │  LIVE CHAT    │  │

│  │                                   │  │               │  │

│  │        VIDEO PLAYER               │  │  Advertiser:   │  │

│  │      (15 second ad)               │  │  "Hi!  Any     │  │

│  │                                   │  │  questions?"  │  │

│  │   [===Progress====>         ]     │  │               │  │

│  │   🔊 Mute  ⏸️ Pause             │  │  You:          │  │

│  │                                   │  │  [Type...]    │  │

│  │   Timer: 12 / 15 sec              │  │               │  │

│  │                                   │  │  [Send]       │  │

│  └───────────────────────────────────┘  │               │  │

│                                         │  [📞 Video    │  │

│  ⚠️ REQUIREMENTS:                        │    Call]      │  │

│  ✅ Watch at least 80% (12 sec)         └───────────────┘  │

│  ✅ Keep tab in focus                                      │

│  ✅ No VPN/Proxy                                           │

│  ✅ Location must match ad targeting                       │

│                                                            │

│  Earnings for this ad: $1.50                               │

└────────────────────────────────────────────────────────────┘

Key Features:

- Video Player Controls

  - Auto-play when viewer enters portal

  - Cannot skip forward

  - Pause allowed (but extends required time)

  - Volume control

- Watch Time Tracking

  - Real-time progress bar

  - Minimum watch time indicator (80%)

  - Tab focus detection (penalize if tab switched)

- Live Chat Box

  - Real-time chat with advertiser (if they're online)

  - Viewer can ask questions about product/service

  - Chat history saved for both parties

- Live Video Call (Optional)

  - If advertiser is online, viewer can request video call

  - WebRTC peer-to-peer connection

  - 1-on-1 or group call support

  - Call duration tracked (bonus pay for longer engagement)

- Verification Checks (Background)

  - Device fingerprinting (prevent multi-account fraud)

  - IP geolocation (confirm location)

  - Mouse movement tracking (detect bots)

  - Webcam snapshot (optional, for high-value ads)

#### Step 4: Completion & Payment

┌─────────────────────────────────────────────────┐

│ ✅ AD COMPLETED!                                 │

│                                                 │

│ You watched: Joe's Pizza (15 sec)               │

│ Earnings: +$1.50                                │

│                                                 │

│ ⏳ Pending Verification (1-5 min)               │

│    └─> Checking view authenticity...            │

│                                                 │

│ [ Rate This Ad:  ⭐⭐⭐⭐⭐ ]                       │

│                                                 │

│ [ Watch Next Ad ]  [ View Earnings ]            │

└─────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────┐

│ Verification Complete                           │

│   ✅ Device check passed                        │

│   ✅ Location verified                          │

│   ✅ Watch time:  15/15 sec (100%)               │

│   ✅ Blockchain logged                          │

│                                                 │

│ Payment approved!  $1.50 added to balance.        │

└─────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────┐

│ EARNINGS DASHBOARD                              │

│   Pending:  $0.00                                │

│   Available: $47.50                             │

│   Paid Out (Lifetime): $1,234.00                │

│                                                 │

│ [ Request Payout ] (Min: $25)                   │

└─────────────────────────────────────────────────┘

Payout Schedule:

- Minimum balance: $25

- Payout frequency: Weekly (Fridays)

- Methods: PayPal (instant), Cash App (instant), Crypto (1-2 hrs)

### 7.3 Head Enterprises (Admin) Journey

Admin Dashboard Features:

- Campaign Approval Queue

- ┌──────────────────────────────────────────────┐

- │ PENDING CAMPAIGNS (Review Required)          │

- ├──────────────────────────────────────────────┤

- │ 1. [NEW] Joe's Pizza - San Francisco         │

- │    Budget: $2,000 | 2,000 views              │

- │    [ Review ] [ Approve ] [ Reject ]         │

- │                                              │

- │ 2. [NEW] Smith Law - Los Angeles             │

- │    Budget: $5,000 | 2,500 views              │

- │    [ Review ] [ Approve ] [ Reject ]         │

- └──────────────────────────────────────────────┘

- Viewer Verification Queue

  - Review flagged accounts

  - Approve/reject KYC documents

  - Investigate fraud reports

- Analytics & Reporting

  - Total platform revenue

  - Active campaigns

  - Total views delivered

  - Viewer trust scores

  - Fraud detection metrics

- Dispute Resolution

  - Advertiser refund requests

  - Viewer payment disputes

  - Manual view verification

- Blockchain Verification Management

  - View blockchain records

  - Generate verification certificates

  - Export compliance reports

## 8. Implementation Roadmap

### Phase 1: Foundation (Weeks 1-4)

#### Week 1-2: Backend Setup

Tasks:

- Set up Laravel 11 project

- Configure PostgreSQL + Redis + MongoDB

- Implement authentication (Sanctum)

- Create migration files for all tables

- Set up Spatie Permissions for roles

Deliverables:

- Working API with user registration/login

- Database schema fully migrated

- Role-based access control (Advertiser, Viewer, Admin)

Code Example:

// app/Models/User.php

<? php

namespace App\Models;

use Illuminate\Foundation\Auth\User as Authenticatable;

use Laravel\Sanctum\HasApiTokens;

use Spatie\Permission\Traits\HasRoles;

class User extends Authenticatable

{

use HasApiTokens, HasRoles;

protected $fillable = [

'email', 'phone', 'password', 'user_type',

'first_name', 'last_name', 'kyc_status'

];

// Relationships

public function advertiser()

{

return $this->hasOne(Advertiser::class);

}

public function viewer()

{

return $this->hasOne(LoyaltyViewer::class);

}

// Scopes

public function scopeAdvertisers($query)

{

return $query->where('user_type', 'advertiser');

}

public function scopeViewers($query)

{

return $query->where('user_type', 'viewer');

}

}

#### Week 3: Payment Integration

Tasks:

- Integrate Stripe (Laravel Cashier)

- Integrate PayPal SDK

- Create payment escrow system

- Implement payout queue

Deliverables:

- Advertisers can fund campaigns

- Viewers can receive payouts

- Admin can manage transactions

#### Week 4: Media Upload & Storage

Tasks:

- Set up AWS S3 bucket (or Cloudflare R2)

- Create media upload API endpoint

- Validate video duration (10-20 sec)

- Auto-generate thumbnails

- CDN integration

Deliverables:

- Media upload works

- Files stored securely

- Fast delivery via CDN

### Phase 2: Core Features (Weeks 5-8)

#### Week 5-6: Campaign Management

Tasks:

- Campaign CRUD API endpoints

- Location targeting algorithm

- Viewer matching system

- Campaign scheduling

Code Example:

// app/Services/ViewerMatchingService.php

<?php

namespace App\Services;

use App\Models\Campaign;

use App\Models\LoyaltyViewer;

class ViewerMatchingService

{

/**

* Find eligible viewers for a campaign

*/

public function findEligibleViewers(Campaign $campaign): Collection

{

return LoyaltyViewer::query()

->where('is_verified', true)

->where('trust_score', '>=', 70)

// Location matching

->where(function ($query) use ($campaign) {

if ($campaign->target_states) {

$query->whereJsonContains('preferred_states', $campaign->target_states);

}

})

// Not already viewed max times

->whereDoesntHave('adViews', function ($query) use ($campaign) {

$query->where('campaign_id', $campaign->id)

->havingRaw('COUNT(*) >= ?', [$campaign->max_views_per_viewer]);

})

->get();

}

}

#### Week 7: Fraud Detection System

Tasks:

- Device fingerprinting integration

- IP geolocation check

- Bot detection (mouse movement, timing)

- Trust score algorithm

Deliverables:

- Fraud detection running on every view

- Trust scores calculated

- Suspicious views flagged

#### Week 8: View Verification

Tasks:

- Real-time view tracking API

- Watch time calculation

- Tab focus detection

- View completion logic

### Phase 3: Real-time Features (Weeks 9-12)

#### Week 9-10: Node.js Real-time Server

Tasks:

- Set up Express + Socket.io server

- Implement live chat functionality

- Real-time presence system

- Integrate with Laravel API

Code Example:

// server/index.js

const express = require("express");

const http = require("http");

const socketIO = require("socket.io");

const axios = require("axios");

const app = express();

const server = http.createServer(app);

const io = socketIO(server, {

cors: { origin: process.env.FRONTEND_URL },

});

// Chat rooms per campaign

io.on("connection", (socket) => {

console.log("User connected:", socket.id);

// Join campaign chat room

socket.on("join_campaign", async ({ campaignId, userId, token }) => {

// Verify user with Laravel API

const verified = await verifyUserToken(token);

if (!verified) {

socket.emit("error", "Unauthorized");

return;

}

socket.join(`campaign_${campaignId}`);

socket.emit("joined", { campaignId });

// Notify advertiser that viewer is online

socket.to(`campaign_${campaignId}`).emit("viewer_online", { userId });

});

// Send chat message

socket.on("send_message", ({ campaignId, message }) => {

io.to(`campaign_${campaignId}`).emit("new_message", {

userId: socket.userId,

message,

timestamp: new Date(),

});

});

socket.on("disconnect", () => {

console.log("User disconnected:", socket.id);

});

});

server.listen(3001, () => {

console.log("Real-time server running on port 3001");

});

#### Week 11-12: WebRTC Video Integration

Tasks:

- Integrate Agora. io SDK (or Daily.co)

- Implement 1-on-1 video calls

- Call recording (optional)

- Call duration tracking

Deliverables:

- Advertisers can video call viewers

- Calls are stable and low-latency

- Call metrics tracked

### Phase 4: Frontend Development (Weeks 13-16)

#### Week 13-14: Next.js Setup & UI Components

Tasks:

- Bootstrap Next.js 14 project

- Install Shadcn UI + Tailwind

- Create design system

- Build reusable components

Component Example:

// src/components/viewer/AdPlayer.tsx

'use client';

import { useEffect, useRef, useState } from 'react';

import { useWebSocket } from '@/hooks/useWebSocket';

import { Button } from '@/components/ui/button';

interface AdPlayerProps {

campaignId: string;

mediaUrl: string;

duration: number;

requiredWatchPercent: number;

}

export function AdPlayer({ campaignId, mediaUrl, duration, requiredWatchPercent }: AdPlayerProps) {

const videoRef = useRef<HTMLVideoElement>(null);

const [watchTime, setWatchTime] = useState(0);

const [completed, setCompleted] = useState(false);

const { emit } = useWebSocket();

// Track watch time

useEffect(() => {

const interval = setInterval(() => {

if (videoRef.current && ! videoRef.current.paused) {

setWatchTime(prev => {

const newTime = prev + 1;

const percent = (newTime / duration) * 100;

// Emit progress to server

emit('view_progress', { campaignId, watchTime: newTime, percent });

// Check completion

if (percent >= requiredWatchPercent && !completed) {

setCompleted(true);

emit('view_completed', { campaignId, watchTime: newTime });

}

return newTime;

});

}

}, 1000);

return () => clearInterval(interval);

}, [completed, campaignId, duration, requiredWatchPercent]);

return (

<div className="relative">

<video

ref={videoRef}

src={mediaUrl}

className="w-full rounded-lg"

autoPlay

onContextMenu={(e) => e.preventDefault()} // Disable right-click

/>

<div className="mt-4 flex justify-between items-center">

<div className="text-sm">

Watch Time: {watchTime}s / {duration}s ({Math.round((watchTime / duration) * 100)}%)

</div>

{completed && (

<div className="text-green-600 font-semibold">

✅ View Completed!

</div>

)}

</div>

</div>

);

}

#### Week 15-16: Complete User Interfaces

Tasks:

- Build advertiser dashboard

- Build viewer dashboard

- Build admin panel

- Integrate with Laravel API

Deliverables:

- Fully functional UIs for all user types

- Responsive design (mobile + desktop)

- Dark mode support

### Phase 5: Web3 Integration (Weeks 17-18)

#### Week 17: Smart Contract Development

Tasks:

- Write Solidity smart contract for view verification

- Deploy to Polygon (lower fees than Ethereum)

- Create escrow contract for payments

Smart Contract Example:

// contracts/ViewVerification.sol

// SPDX-License-Identifier: MIT

pragma solidity ^0.8.0;

contract ViewVerification {

struct AdView {

address viewer;

string campaignId;

uint256 watchTime;

uint256 timestamp;

bool verified;

}

mapping(bytes32 => AdView) public views;

address public headEnterprisesWallet;

event ViewVerified(

bytes32 indexed viewId,

address indexed viewer,

string campaignId,

uint256 timestamp

);

constructor(address _headEnterprisesWallet) {

headEnterprisesWallet = _headEnterprisesWallet;

}

/**

* Record a verified view on-chain

*/

function recordView(

string memory viewId,

address viewer,

string memory campaignId,

uint256 watchTime

) public {

require(msg.sender == headEnterprisesWallet, "Only Head Enterprises can record views");

bytes32 viewHash = keccak256(abi.encodePacked(viewId));

views[viewHash] = AdView({

viewer: viewer,

campaignId: campaignId,

watchTime: watchTime,

timestamp: block. timestamp,

verified: true

});

emit ViewVerified(viewHash, viewer, campaignId, block.timestamp);

}

/**

* Verify a view exists on-chain

*/

function verifyView(string memory viewId) public view returns (bool) {

bytes32 viewHash = keccak256(abi.encodePacked(viewId));

return views[viewHash].verified;

}

}

#### Week 18: Web3 Payment Integration

Tasks:

- Integrate Thirdweb SDK

- Wallet connection (MetaMask, Coinbase Wallet)

- Crypto payment flow

- USDC/ETH payment acceptance

Laravel Service Example:

// app/Services/BlockchainService.php

<?php

namespace App\Services;

use Web3\Web3;

use Web3\Contract;

class BlockchainService

{

protected $web3;

protected $contract;

public function __construct()

{

$this->web3 = new Web3(config('blockchain.rpc_url'));

$this->contract = new Contract(

config('blockchain.rpc_url'),

config('blockchain.verification_contract_abi')

);

}

/**

* Record a view verification on blockchain

*/

public function recordViewVerification(AdView $adView): string

{

$viewId = $adView->uuid;

$viewerAddress = $adView->viewer->crypto_wallet_address;

$campaignId = $adView->campaign->uuid;

$watchTime = $adView->watch_duration;

// Call smart contract method

$transactionHash = $this->contract->at(config('blockchain.verification_contract_address'))

->send('recordView', $viewId, $viewerAddress, $campaignId, $watchTime, [

'from' => config('blockchain.head_enterprises_wallet'),

'gas' => '200000'

]);

// Store transaction hash in database

$adView->update(['verification_hash' => $transactionHash]);

return $transactionHash;

}

}

### Phase 6: Testing & Security (Weeks 19-20)

#### Week 19: Testing

Tasks:

- Unit tests (Pest/PHPUnit)

- Integration tests (API endpoints)

- E2E tests (Playwright)

- Load testing (Apache JMeter)

Test Example:

// tests/Feature/CampaignTest.php

<?php

use App\Models\User;

use App\Models\Advertiser;

use App\Models\Campaign;

test('advertiser can create campaign', function () {

$user = User::factory()->create(['user_type' => 'advertiser']);

$advertiser = Advertiser::factory()->create(['user_id' => $user->id]);

$response = $this->actingAs($user)->postJson('/api/campaigns', [

'title' => 'Test Campaign',

'media_file_url' => 'https://s3.../video.mp4',

'total_budget' => 1000,

'target_states' => ['CA', 'NY'],

]);

$response->assertStatus(201);

$this->assertDatabaseHas('campaigns', ['title' => 'Test Campaign']);

});

test('viewer cannot create campaign', function () {

$user = User::factory()->create(['user_type' => 'viewer']);

$response = $this->actingAs($user)->postJson('/api/campaigns', [

'title' => 'Test Campaign',

]);

$response->assertStatus(403);

});

#### Week 20: Security Audit

Tasks:

- SQL injection prevention audit

- XSS protection audit

- CSRF token validation

- Rate limiting implementation

- API authentication hardening

- Penetration testing

Security Checklist:

- ✅ All inputs validated and sanitized

- ✅ Database queries use parameterized statements

- ✅ API rate limiting (100 requests/min)

- ✅ File upload validation (type, size, malware scan)

- ✅ HTTPS enforced everywhere

- ✅ Secure password hashing (Bcrypt)

- ✅ 2FA available for all users

- ✅ Session management secure

- ✅ Blockchain private keys in secure vault

### Phase 7: Launch & Compliance (Weeks 21-22)

#### Week 21: California Compliance

Tasks:

- Legal review of terms of service

- Privacy policy (CCPA compliance)

- Business license documentation

- Surety bond setup ($50k minimum for CA)

- DMCA compliance

Required Documents:

- Business license (California)

- Surety bon